SANGRAHAK AI-Powered Inventory & Depot Management System

SUPPLIER RISK RADAR Dedicated Full-Stack Fix & Action Plan Backend Architecture · API Integration · Frontend Rebuild · End-to-End Testing

| 📁 Phases 5 | 🔧 Fix Tasks 28 | 📅 Timeline 12 Days | ✅ Outcome Live Module |
| --- | --- | --- | --- |

| Report Date | March 10, 2026 | Project | SANGRAHAK — Major Project |
| --- | --- | --- | --- |
| Module | Supplier Risk Radar | Stack | React 19 + Flask + Node.js + MongoDB |
| Audience | Full Dev Team (all members) | Priority | P0 — Ship this sprint |

# 1.  Quick Orientation — What We're Fixing

Before any code is written, every team member must understand the full picture. The Supplier Risk Radar has three distinct layers that are currently completely disconnected from each other.

| LAYER 1 Python / Flask ML API Port 5001 | LAYER 2 Node.js / Express API Port 3000 | LAYER 3 React Frontend Port 5173 |
| --- | --- | --- |
| Houses the 3 trained .pkl models. Runs risk_score_engine.py. Exposes /api/supplier/* endpoints. STATUS: Models trained but inference endpoints are incomplete shells. | Handles auth, alerts, transactions, products. Has /api/alerts endpoint for the Live Alerts Panel. STATUS: Routes exist but never wired to React component. | The SupplierRiskRadar.jsx component. Supposed to display live ML data but renders 100% hardcoded JSX. STATUS: Static mockup. Zero API calls. Dead search/sort/filter. |

OBJECTIVE: After completing all 5 phases of this plan, all three layers will communicate correctly. The frontend will display live, ML-scored supplier risk data. The KPI cards will reflect real database aggregations. The search, sort, filter, and drill-down will all work. Every team member who opens the app will see the same real-time data.

# 2.  Exact File Map — What to Touch

These are the only files that need to be modified or created. Every change is scoped to this list — nothing else should be touched.

🐍 BACKEND — Python / Flask (Backend/code/app.py + Backend/supplier_intelligence/)

| File Path | Action | What Changes |
| --- | --- | --- |
| Backend/code/app.py | MODIFY | Add 3 new route handlers: /api/supplier/risk-overview, /api/supplier/kpis, /api/supplier/history/<name>. Add SSE route /api/alerts/stream. Import and call risk_score_engine. |
| Backend/supplier_intelligence/risk_score_engine.py | MODIFY | Expose a get_all_supplier_scores() function that loads the 3 pkl models and runs inference on all suppliers. Add a get_supplier_history(name) function. |
| Backend/supplier_intelligence/models/ (directory) | VERIFY | Confirm delay_risk_model.pkl, quality_risk_model.pkl, fulfillment_risk_model.pkl exist. If not, run train_all_models.py first. |
| Backend/code/requirements.txt (or root) | VERIFY | Confirm flask-cors, pymongo, scikit-learn, xgboost, pandas are all listed. |

🟢 BACKEND — Node.js / Express (Backend/server/)

| File Path | Action | What Changes |
| --- | --- | --- |
| Backend/server/routes/supplierRoutes.js | CREATE | New file. Express Router with GET /kpis-summary route that aggregates active alert counts and procurement loss from the DB. |
| Backend/server/routes/alertRoutes.js | MODIFY | Add GET /stream endpoint that implements Server-Sent Events. Pushes new alerts from MongoDB changestream to connected clients. |
| Backend/server/server.js | MODIFY | Register the new supplierRoutes. Ensure CORS allows requests from http://localhost:5173 (the Vite dev server). |
| Backend/server/models/Supplier.js | CREATE | Mongoose schema for supplier risk snapshots. Fields: supplierName, category, delayRiskScore, qualityRiskScore, fulfillmentRate, overallRiskScore, status, timestamps. |

⚛️ FRONTEND — React (Frontend/src/)

| File Path | Action | What Changes |
| --- | --- | --- |
| Frontend/src/pages/SupplierRiskRadar.jsx | REPLACE | Delete the entire current file. Replace with the fully rebuilt component provided in the audit deliverable (SupplierRiskRadar_Redesigned.jsx). |
| Frontend/src/context/SupplierRiskContext.jsx | CREATE | New React Context + useReducer for shared supplier state. All sub-components consume this — eliminates prop drilling and ensures all team members see the same data. |
| Frontend/src/hooks/useSupplierData.js | CREATE | Custom hook. Wraps axios calls to both Flask and Node APIs. Handles loading, error, polling logic. Used by SupplierRiskRadar.jsx. |
| Frontend/src/hooks/useLiveAlerts.js | CREATE | Custom hook. Opens an EventSource to GET /api/alerts/stream. Manages connection lifecycle, reconnection on error, and alert state. |
| Frontend/src/components/RiskBar.jsx | CREATE | Animated, ARIA-accessible progress bar component. Accepts value (0-100), label. Auto-colours by threshold. Used in supplier table rows. |
| Frontend/src/components/SupplierDrawer.jsx | CREATE | Right-side slide-in drawer. Renders 30-day Recharts trend chart, radar chart, AI action plan. Opens when 'View Profile' is clicked. |
| Frontend/.env (or .env.local) | CREATE / MODIFY | Add VITE_FLASK_URL=http://localhost:5001 and VITE_NODE_URL=http://localhost:3000. Never hardcode API URLs in component files. |

# 3.  Phase 1 — Fix the Python / Flask ML Backend

Do not touch the frontend at all during this phase. The goal is to get the Flask API returning real, ML-scored supplier data. All tests in this phase are done via curl or Postman — no browser required yet.

Responsible: Backend Developer (Python) · Duration: Day 1 – Day 2 · Prerequisite: Confirm Python 3.11 + all pip packages installed. Run: pip install -r requirements.txt --break-system-packages

## 3.1  Step 1 — Verify the ML Models Exist

Before writing any code, confirm the three trained model files are present on disk. Open a terminal and run:

# Navigate to the supplier intelligence directory cd Backend/supplier_intelligence # Check model files exist ls -la models/ # Expected output: # delay_risk_model.pkl # quality_risk_model.pkl # fulfillment_risk_model.pkl

| ⚠️ IF MISSING | If any .pkl file is missing, run: cd Backend/supplier_intelligence && python train_all_models.py — this trains all three models and writes them to the models/ directory. This step is required before anything else. |
| --- | --- |

## 3.2  Step 2 — Fix risk_score_engine.py

Open Backend/supplier_intelligence/risk_score_engine.py. The current file loads models but has no function the API can call directly. Add the following two public functions at the bottom of the file. Do not change any existing code above them.

# ─── ADD THESE TWO FUNCTIONS TO THE BOTTOM OF risk_score_engine.py ─── import os, joblib, pandas as pd from pymongo import MongoClient from datetime import datetime, timedelta MODEL_DIR = os.path.join(os.path.dirname(__file__), 'models') def _load_models(): delay_model = joblib.load(os.path.join(MODEL_DIR, 'delay_risk_model.pkl')) quality_model = joblib.load(os.path.join(MODEL_DIR, 'quality_risk_model.pkl')) fulfil_model = joblib.load(os.path.join(MODEL_DIR, 'fulfillment_risk_model.pkl')) return delay_model, quality_model, fulfil_model def get_all_supplier_scores(mongo_uri, db_name='sangrahak'): """ Queries MongoDB for all supplier transaction records, runs ML inference on each, returns list of scored dicts. """ client = MongoClient(mongo_uri) db = client[db_name] # Aggregate raw performance metrics per supplier from transactions pipeline = [ { '$group': { '_id': '$supplierName', 'category': { '$first': '$category' }, 'avgDelay': { '$avg': '$deliveryDelayDays' }, 'qualityRej': { '$avg': '$qualityRejectionRate' }, 'fulfillPct': { '$avg': '$fulfillmentRate' }, 'orderCount': { '$sum': 1 }, }}, ] raw = list(db.transactions.aggregate(pipeline)) delay_m, quality_m, fulfil_m = _load_models() results = [] for r in raw: features = pd.DataFrame([{ 'avg_delay_days': r.get('avgDelay', 0) or 0, 'quality_rejection_rate': r.get('qualityRej', 0) or 0, 'fulfillment_rate': r.get('fulfillPct', 0) or 0, 'order_count': r.get('orderCount', 0) or 0, }]) delay_score = round(float(delay_m.predict_proba(features)[0][1]) * 100) quality_score = round(float(quality_m.predict_proba(features)[0][1]) * 100) fulfil_score = round(float(fulfil_m.predict(features)[0])) overall = round(delay_score * 0.40 + quality_score * 0.40 + (100 - fulfil_score) * 0.20) status = ('CRITICAL' if overall >= 70 else 'HIGH' if overall >= 45 else 'MEDIUM' if overall >= 25 else 'LOW') results.append({ 'supplierName': r['_id'], 'category': r.get('category', 'Unknown'), 'delayRiskScore': delay_score, 'qualityRiskScore':quality_score, 'fulfillmentRate': fulfil_score, 'overallRiskScore':overall, 'status': status, 'lastUpdated': datetime.utcnow().isoformat() + 'Z', }) results.sort(key=lambda x: x['overallRiskScore'], reverse=True) return results def get_supplier_history(supplier_name, mongo_uri, db_name='sangrahak'): """Returns 30-day daily risk trend for one supplier.""" client = MongoClient(mongo_uri) db = client[db_name] cutoff = datetime.utcnow() - timedelta(days=30) docs = list(db.supplier_risk_snapshots.find( { 'supplierName': supplier_name, 'date': { '$gte': cutoff } }, { '_id':0, 'date':1, 'delayRisk':1, 'qualityRisk':1, 'fulfillment':1, 'overallScore':1 } ).sort('date', 1)) return docs

## 3.3  Step 3 — Add Routes to app.py

Open Backend/code/app.py. Find the existing route definitions (they may be stubs or commented out). Replace or add the supplier-related routes with the following complete implementations. Keep all existing routes for forecasting intact.

# ─── ADD TO TOP OF app.py IMPORTS ──────────────────────────────────── import os, sys, json from flask import Flask, jsonify, request, Response from flask_cors import CORS from dotenv import load_dotenv import time load_dotenv() # Add supplier_intelligence to Python path sys.path.insert(0, os.path.join(os.path.dirname(__file__), '..', 'supplier_intelligence')) from risk_score_engine import get_all_supplier_scores, get_supplier_history app = Flask(__name__) CORS(app, origins=['http://localhost:5173', 'http://localhost:3000']) MONGO_URI = os.getenv('MONGODB_URI') # ─── ROUTE 1: All supplier risk scores ──────────────────────────────── @app.route('/api/supplier/risk-overview', methods=['GET']) def supplier_risk_overview(): try: scores = get_all_supplier_scores(MONGO_URI) return jsonify(scores), 200 except Exception as e: return jsonify({'error': str(e)}), 500 # ─── ROUTE 2: Aggregated KPI metrics ────────────────────────────────── @app.route('/api/supplier/kpis', methods=['GET']) def supplier_kpis(): try: scores = get_all_supplier_scores(MONGO_URI) active_risk = sum(1 for s in scores if s['status'] in ('HIGH','CRITICAL')) avg_delay = round(sum(s['delayRiskScore'] for s in scores) / len(scores) * 0.15, 1) quality_fail = round(sum(s['qualityRiskScore'] for s in scores) / len(scores) * 0.05, 1) loss_risk = active_risk * 10000 return jsonify({ 'activeRiskEvents': active_risk, 'avgDeliveryDelayDays': avg_delay, 'qualityFailurePercent': quality_fail, 'procurementLossRiskINR': loss_risk, }), 200 except Exception as e: return jsonify({'error': str(e)}), 500 # ─── ROUTE 3: 30-day history for one supplier ───────────────────────── @app.route('/api/supplier/history/<supplier_name>', methods=['GET']) def supplier_history(supplier_name): try: history = get_supplier_history(supplier_name, MONGO_URI) return jsonify(history), 200 except Exception as e: return jsonify({'error': str(e)}), 500 # ─── ROUTE 4: Health check ──────────────────────────────────────────── @app.route('/api/health', methods=['GET']) def health(): return jsonify({'status': 'ok', 'service': 'supplier-risk-api'}), 200

## 3.4  Step 4 — Add SSE Alerts Stream to Node.js

The Live Alerts Panel requires real-time updates. We use Server-Sent Events (SSE) — no extra libraries needed. Open Backend/server/routes/alertRoutes.js and add the following stream endpoint alongside the existing alert GET/POST routes:

// ─── ADD TO Backend/server/routes/alertRoutes.js ───────────────────── const express = require('express'); const router = express.Router(); const Alert = require('../models/Alert'); // existing model // Existing routes (keep as-is) ... // ─── NEW: Server-Sent Events stream ─────────────────────────────────── const sseClients = new Set(); router.get('/stream', (req, res) => { res.setHeader('Content-Type', 'text/event-stream'); res.setHeader('Cache-Control', 'no-cache'); res.setHeader('Connection', 'keep-alive'); res.setHeader('Access-Control-Allow-Origin', 'http://localhost:5173'); res.flushHeaders(); // Send last 5 alerts immediately on connect Alert.find().sort({ createdAt: -1 }).limit(5).then(alerts => { alerts.reverse().forEach(a => { res.write(`data: ${JSON.stringify(a)}\n\n`); }); }); // Keep connection alive with a heartbeat every 25 seconds const heartbeat = setInterval(() => res.write(':heartbeat\n\n'), 25000); sseClients.add(res); req.on('close', () => { clearInterval(heartbeat); sseClients.delete(res); }); }); // ─── Broadcast new alert to all SSE clients ──────────────────────────── // Call this after creating a new alert: broadcastAlert(newAlert) const broadcastAlert = (alert) => { const payload = `data: ${JSON.stringify(alert)}\n\n`; sseClients.forEach(client => client.write(payload)); }; module.exports = { router, broadcastAlert };

## 3.5  Step 5 — Test All Backend Routes

Before moving to the frontend, verify every route works. Run both servers and use curl to test each endpoint:

# Terminal 1 — start Flask ML API cd Backend/code && python app.py # Terminal 2 — start Node.js server cd Backend/server && node server.js # Terminal 3 — test each route: # Test 1: Flask health check curl http://localhost:5001/api/health # Expected: {"status":"ok","service":"supplier-risk-api"} # Test 2: Supplier risk overview (main data route) curl http://localhost:5001/api/supplier/risk-overview # Expected: JSON array of supplier objects with scores # Test 3: KPI aggregations curl http://localhost:5001/api/supplier/kpis # Expected: {"activeRiskEvents":N,"avgDeliveryDelayDays":X.X,...} # Test 4: Supplier history (replace 'Elite Distributors' with a real name) curl 'http://localhost:5001/api/supplier/history/Elite%20Distributors' # Expected: Array of daily risk snapshots (may be empty if no snapshots yet) # Test 5: Node.js alerts stream curl -N http://localhost:3000/api/alerts/stream # Expected: event-stream format output — press Ctrl+C after 5 seconds

| ✅ PASS CRITERIA | All 5 curl commands must return valid JSON (or SSE stream for test 5) with no 500 errors before proceeding to Phase 2. If any route returns an error, fix it before moving forward. |
| --- | --- |

# 4.  Phase 2 — Frontend State Architecture

The reason different team members saw different data is that there was no shared state layer — each component instance had its own private local variables. This phase establishes the correct data architecture before any UI work begins.

Responsible: Frontend Developer · Duration: Day 3 · Prerequisite: Phase 1 complete. Both servers running. VITE_FLASK_URL and VITE_NODE_URL set in .env

## 4.1  Create Frontend/.env

First, set the API base URLs as environment variables. Never hardcode localhost URLs inside component files — if a teammate runs on a different port or deploys, everything breaks.

# File: Frontend/.env # (Create this file if it doesn't exist) VITE_FLASK_URL=http://localhost:5001 VITE_NODE_URL=http://localhost:3000 # In your React code, access as: # const FLASK = import.meta.env.VITE_FLASK_URL # const NODE = import.meta.env.VITE_NODE_URL

## 4.2  Create SupplierRiskContext.jsx

Create Frontend/src/context/SupplierRiskContext.jsx. This is the single source of truth for all supplier data in the application.

// File: Frontend/src/context/SupplierRiskContext.jsx import { createContext, useContext, useReducer } from 'react'; const SupplierRiskContext = createContext(null); const initialState = { suppliers: [], // Array from /api/supplier/risk-overview kpis: null, // Object from /api/supplier/kpis alerts: [], // Live alerts from SSE stream loading: true, // Initial load state error: null, // Error message if API fails lastRefresh: null, // Date of last successful poll }; function reducer(state, action) { switch (action.type) { case 'SET_SUPPLIERS': return { ...state, suppliers: action.payload, loading: false, lastRefresh: new Date() }; case 'SET_KPIS': return { ...state, kpis: action.payload }; case 'ADD_ALERT': return { ...state, alerts: [action.payload, ...state.alerts].slice(0,20) }; case 'SET_ALERTS': return { ...state, alerts: action.payload }; case 'SET_LOADING': return { ...state, loading: action.payload }; case 'SET_ERROR': return { ...state, error: action.payload, loading: false }; default: return state; } } export function SupplierRiskProvider({ children }) { const [state, dispatch] = useReducer(reducer, initialState); return ( <SupplierRiskContext.Provider value={{ state, dispatch }}> {children} </SupplierRiskContext.Provider> ); } export const useSupplierRisk = () => useContext(SupplierRiskContext);

## 4.3  Create useSupplierData.js Hook

This hook handles all API polling logic. It is responsible for fetching data and dispatching to the context. The component itself stays clean.

// File: Frontend/src/hooks/useSupplierData.js import { useEffect, useCallback, useRef } from 'react'; import axios from 'axios'; import { useSupplierRisk } from '../context/SupplierRiskContext'; const FLASK = import.meta.env.VITE_FLASK_URL ¦¦ 'http://localhost:5001'; const POLL_MS = 30_000; // Poll every 30 seconds export function useSupplierData() { const { dispatch } = useSupplierRisk(); const timerRef = useRef(null); const fetchAll = useCallback(async () => { try { const [suppRes, kpiRes] = await Promise.all([ axios.get(`${FLASK}/api/supplier/risk-overview`), axios.get(`${FLASK}/api/supplier/kpis`), ]); dispatch({ type: 'SET_SUPPLIERS', payload: suppRes.data }); dispatch({ type: 'SET_KPIS', payload: kpiRes.data }); dispatch({ type: 'SET_ERROR', payload: null }); } catch (err) { dispatch({ type: 'SET_ERROR', payload: 'Backend unavailable — showing cached data. Check Flask server.' }); } }, [dispatch]); useEffect(() => { fetchAll(); // Immediate load timerRef.current = setInterval(fetchAll, POLL_MS); // Polling return () => clearInterval(timerRef.current); // Cleanup }, [fetchAll]); return { refetch: fetchAll }; }

## 4.4  Create useLiveAlerts.js Hook

// File: Frontend/src/hooks/useLiveAlerts.js import { useEffect } from 'react'; import { useSupplierRisk } from '../context/SupplierRiskContext'; const NODE = import.meta.env.VITE_NODE_URL ¦¦ 'http://localhost:3000'; export function useLiveAlerts() { const { dispatch } = useSupplierRisk(); useEffect(() => { const es = new EventSource(`${NODE}/api/alerts/stream`); es.onmessage = (event) => { try { const alert = JSON.parse(event.data); dispatch({ type: 'ADD_ALERT', payload: alert }); } catch (_) {} }; es.onerror = () => { // SSE will auto-reconnect; no action needed console.warn('SSE connection lost — reconnecting...'); }; return () => es.close(); // Close on unmount }, [dispatch]); }

## 4.5  Wrap the App in the Provider

Open Frontend/src/main.jsx (or App.jsx, wherever the route to SupplierRiskRadar lives). Wrap the relevant route with the provider so all child components share the same state:

// In Frontend/src/main.jsx or App.jsx import { SupplierRiskProvider } from './context/SupplierRiskContext'; // Wrap only the supplier route (or the whole app): <SupplierRiskProvider> <SupplierRiskRadar /> </SupplierRiskProvider> // This ensures ALL team members on the same session see // the same live-polled data — no more stale local copies.

# 5.  Phase 3 — Rebuild Each Frontend Component

Now that the data pipeline exists, rebuild each UI component in isolation. Test each one independently before connecting it to the full page.

Responsible: Frontend Developer · Duration: Day 4 – Day 6 · Prerequisite: Phases 1 and 2 complete. Context returns live data when tested in isolation.

## 5.1  Component 1 — KPIBanner

This replaces the 4 hardcoded KPI cards. It reads from context and animates numbers on load.

What to implement:

- Read kpis object from useSupplierRisk() context — never hardcode values

- Implement a useCountUp(targetValue, durationMs=800) hook that animates the number from 0 to target

- Each card has: title, animated value, a delta badge (▲ or ▼ with % change vs last week), and a left-border colour keyed to severity

- Show a pulse skeleton if kpis is still null (loading state)

- Cards must be responsive: 2×2 grid on mobile, 4-in-a-row on desktop

Data binding:

// Inside KPIBanner.jsx const { state } = useSupplierRisk(); const { kpis } = state; // Map kpis object to card configs: const cards = [ { title:'Active Risk Events', value: kpis?.activeRiskEvents, color:'#EF4444' }, { title:'Avg Delivery Delay', value: kpis?.avgDeliveryDelayDays, color:'#F59E0B', suffix:' Days' }, { title:'Quality Failures', value: kpis?.qualityFailurePercent, color:'#22C55E', suffix:'%' }, { title:'Procurement Loss Risk', value: kpis?.procurementLossRiskINR, color:'#6366F1', format:'inr' }, ];

## 5.2  Component 2 — SupplierTable

This is the main data grid. All interaction logic (search, sort, filter) must live here using local component state, while data comes from context.

What to implement:

- Read suppliers[] from context

- Local state: query (search string), categoryFilter, sortKey, sortDir

- Derive filtered + sorted list using useMemo — recomputes only when data or filters change

- Column headers are clickable; clicking the same column toggles ASC/DESC with a visual sort arrow

- Category filter is a <select> dropdown populated from the unique categories in the suppliers array

- Show 6 SkeletonRow components while loading === true

- Show an empty state message if filtered.length === 0

- Each row has: supplier name + category, 3 animated RiskBar components, ScoreCircle, RiskBadge, View Profile button

- 'View Profile' button calls setSelectedSupplier(supplier) — which triggers the drawer

Search fix (critical):

// ❌ BROKEN (current code — no handler at all): <input placeholder='Search Suppliers...' /> // ✅ FIXED: const [query, setQuery] = useState(''); const filtered = useMemo(() => suppliers.filter(s => s.supplierName.toLowerCase().includes(query.toLowerCase()) ¦¦ s.category.toLowerCase().includes(query.toLowerCase()) ), [suppliers, query] ); <input value={query} onChange={e => setQuery(e.target.value)} placeholder='Search suppliers...' aria-label='Search suppliers by name or category' />

## 5.3  Component 3 — RiskBar

A standalone, fully accessible animated progress bar. This component must replace every hardcoded width:"X%" div in the old code.

Full implementation:

// File: Frontend/src/components/RiskBar.jsx import { useState, useEffect } from 'react'; const THRESHOLDS = [ { min:70, color:'#EF4444' }, // Critical — red { min:45, color:'#F59E0B' }, // High — amber { min:25, color:'#EAB308' }, // Medium — yellow { min:0, color:'#22C55E' }, // Low — green ]; export default function RiskBar({ value, label, showValue=true }) { const [width, setWidth] = useState(0); // Animate bar on mount or value change useEffect(() => { const t = setTimeout(() => setWidth(value), 80); return () => clearTimeout(t); }, [value]); const barColor = THRESHOLDS.find(t => value >= t.min)?.color ?? '#22C55E'; return ( <div style={{ display:'flex', alignItems:'center', gap:8 }}> <div role='progressbar' aria-valuenow={value} aria-valuemin={0} aria-valuemax={100} aria-label={label} style={{ flex:1, height:8, background:'#E5E7EB', borderRadius:4, overflow:'hidden' }} > <div style={{ width: `${width}%`, height: '100%', borderRadius: 4, background: barColor, transition: 'width 0.75s cubic-bezier(0.4, 0, 0.2, 1)', }} /> </div> {showValue && ( <span style={{ fontSize:11, fontWeight:700, color:barColor, minWidth:26 }}> {value} </span> )} </div> ); }

## 5.4  Component 4 — SupplierDrawer

The detail view that opens when 'View Profile' is clicked. Fetches 30-day history independently when opened.

What to implement:

- Renders as a fixed right-side overlay (position:fixed, right:0, width:600px)

- On mount, fetches GET /api/supplier/history/:supplierName from Flask

- Displays a <LineChart> (Recharts) with 3 lines: delayRisk, qualityRisk, fulfillment over 30 days

- Displays a <RadarChart> (Recharts) showing the supplier's 4-axis risk profile

- Shows an AI Corrective Action section — conditionally renders high-risk vs low-risk recommendations

- Closes when user clicks the backdrop or the ✕ button

- Uses a slide-in CSS animation: transform: translateX(0) from translateX(100%)

// History fetch inside SupplierDrawer.jsx const FLASK = import.meta.env.VITE_FLASK_URL ¦¦ 'http://localhost:5001'; const [history, setHistory] = useState([]); const [loading, setLoading] = useState(true); useEffect(() => { if (!supplier) return; setLoading(true); axios .get(`${FLASK}/api/supplier/history/${encodeURIComponent(supplier.supplierName)}`) .then(res => { setHistory(res.data); setLoading(false); }) .catch(() => { setLoading(false); }); // Graceful fallback }, [supplier]);

## 5.5  Component 5 — LiveAlertsPanel

Connects to the SSE stream and shows real-time alerts. Must not re-render the rest of the page when new alerts arrive.

What to implement:

- Calls useLiveAlerts() hook on mount — this hook was created in Phase 2

- Reads alerts[] from context

- Each alert has a dismiss (✕) button — dismissed IDs stored in local component state Set

- New alerts slide in with animation from the top

- Alerts older than 1 hour render at 60% opacity with their timestamp shown

- 'Clear all' button clears local dismissed set

- Shows green live pulse dot at the bottom of the panel

# 6.  Phase 4 — Full Integration & Wiring

This is where everything comes together. Each component is imported into the main page and connected to the shared context. Follow this order exactly.

Responsible: Full Team · Duration: Day 7 – Day 8 · Prerequisite: All Phase 1–3 tasks complete. Components tested individually.

## 6.1  Assemble SupplierRiskRadar.jsx

The main page component should now be a thin orchestrator. It calls the hooks, renders the layout, and passes minimal props. All the heavy lifting is in the sub-components and context.

// File: Frontend/src/pages/SupplierRiskRadar.jsx // (Use the fully rebuilt version from the SupplierRiskRadar_Redesigned.jsx deliverable) import { useState } from 'react'; import { useSupplierData } from '../hooks/useSupplierData'; import { useLiveAlerts } from '../hooks/useLiveAlerts'; import { useSupplierRisk } from '../context/SupplierRiskContext'; import KPIBanner from '../components/KPIBanner'; import SupplierTable from '../components/SupplierTable'; import LiveAlertsPanel from '../components/LiveAlertsPanel'; import SupplierDrawer from '../components/SupplierDrawer'; export default function SupplierRiskRadar() { useSupplierData(); // Starts polling Flask API useLiveAlerts(); // Connects SSE stream const { state } = useSupplierRisk(); const [selectedSupplier, setSelected] = useState(null); return ( <div> {state.error && <ErrorBanner message={state.error} />} <KPIBanner /> <div style={{ display:'grid', gridTemplateColumns:'1fr 340px', gap:20 }}> <SupplierTable onViewProfile={setSelected} /> <LiveAlertsPanel /> </div> {selectedSupplier && ( <SupplierDrawer supplier={selectedSupplier} onClose={() => setSelected(null)} /> )} </div> ); }

## 6.2  CORS Configuration Checklist

A very common cause of team members not seeing each other's changes is a CORS rejection in the browser console. Verify all three:

| Server | Required CORS Setting | Where to Set It |
| --- | --- | --- |
| Flask (port 5001) | Allow origin: http://localhost:5173 | In app.py: CORS(app, origins=['http://localhost:5173']) |
| Node.js (port 3000) | Allow origin: http://localhost:5173 | In server.js: app.use(cors({ origin:'http://localhost:5173' })) |
| SSE endpoint | Access-Control-Allow-Origin header on the /stream route | res.setHeader('Access-Control-Allow-Origin','http://localhost:5173') |

## 6.3  Environment Variables — All Team Members

Every team member must create their own Frontend/.env file. This is in .gitignore so it is NOT committed. Each person must create it locally:

# Frontend/.env — each team member creates this locally VITE_FLASK_URL=http://localhost:5001 VITE_NODE_URL=http://localhost:3000 # If a team member is using different ports (e.g. on a shared server), # they update ONLY their local .env — no code changes needed. # Backend/.env (root) — already exists, ensure these are set: MONGODB_URI=mongodb+srv://username:password@cluster.mongodb.net/sangrahak JWT_SECRET=your_secret_key NODE_PORT=3000 PYTHON_PORT=5001

## 6.4  Full System Integration Test

Run this test sequence with all three servers running to confirm end-to-end integration works:

| # | Test Action | Expected Result |
| --- | --- | --- |
| T-01 | Open http://localhost:5173 and navigate to Supplier Risk Radar | Page loads. KPI cards show animated numbers from real DB — NOT 3 / 7.7 / 2.6% hardcoded |
| T-02 | Open browser DevTools → Network tab. Filter by XHR. Reload page | See 2 requests: /api/supplier/risk-overview and /api/supplier/kpis — both 200 OK |
| T-03 | Type 'Elite' in the search box | Table filters to show only 'Elite Distributors'. Clearing the box restores all rows |
| T-04 | Click the 'Overall Score' column header twice | Table sorts ascending then descending by score. Arrow indicator updates |
| T-05 | Select 'Electronics' from category dropdown | Only Electronics suppliers shown. KPI summary at top updates to show filtered count |
| T-06 | Click 'View Profile' on any supplier | Right drawer slides in smoothly. Shows supplier's actual name, risk scores, and Recharts chart |
| T-07 | In DevTools → Network, check for EventSource connection | Entry for /api/alerts/stream shows as 'eventsource' type, status 200, with ongoing data |
| T-08 | Team member B opens the same URL on their machine | They see THE SAME supplier data pulled live from MongoDB — not a different hardcoded set |
| T-09 | Wait 30 seconds with page open | Network tab shows a new XHR request being made — polling is working |
| T-10 | Click '↓ Export CSV' | A .csv file downloads with all visible supplier rows |

# 7.  Phase 5 — Polish, Performance & Hardening

With the module functionally working, this phase addresses real-world production concerns: mobile layout, performance under load, error resilience, and accessibility compliance.

Responsible: Full Team · Duration: Day 9 – Day 10 · Prerequisite: All integration tests T-01 through T-10 passing.

## 7.1  Mobile Responsiveness

The current 6-column table breaks on screens under 1024px. Apply these CSS changes:

/* Add to Frontend/src/styles/SupplierRiskRadar.css (or inline styles) */ /* Main layout: side-by-side on desktop, stacked on mobile */ .risk-radar-grid { display: grid; grid-template-columns: 1fr 340px; gap: 20px; } @media (max-width: 1024px) { .risk-radar-grid { grid-template-columns: 1fr; /* Stack vertically on tablets */ } } /* KPI cards: 4-in-a-row on desktop */ .kpi-banner { display: flex; gap: 14px; flex-wrap: wrap; } .kpi-card { flex: 1; min-width: 160px; } /* Table: horizontal scroll on mobile, no broken layout */ .supplier-table-wrapper { overflow-x: auto; } /* Hide non-essential columns on small screens */ @media (max-width: 768px) { .col-quality, .col-fulfilment { display: none; } }

## 7.2  React Performance Optimisations

Apply these optimisations to prevent unnecessary re-renders, especially important during the 30-second polling cycle:

- Wrap SupplierTable in React.memo() — prevents re-render when only alerts change

- Wrap RiskBar in React.memo() — each row has 3 bars; without memo, all re-render on every poll

- Use useMemo for the filtered+sorted supplier list — expensive operation that runs on every keystroke without it

- Use useCallback for event handlers in SupplierTable (sort toggle, filter change, export) to stabilise references

- Incorrect: const handleSort = (key) => { ... }  — new function reference every render

- Correct:   const handleSort = useCallback((key) => { ... }, [])  — stable reference

- In the context reducer, return the same state reference if nothing changed — prevents downstream re-renders

## 7.3  Error Boundary

Wrap the entire SupplierRiskRadar page in a React Error Boundary to catch unexpected runtime errors without crashing the whole app:

// File: Frontend/src/components/ErrorBoundary.jsx import { Component } from 'react'; export class ErrorBoundary extends Component { constructor(props) { super(props); this.state = { hasError: false, error: null }; } static getDerivedStateFromError(error) { return { hasError: true, error }; } render() { if (this.state.hasError) { return ( <div style={{ padding:40, textAlign:'center' }}> <h2>Something went wrong in Supplier Risk Radar</h2> <pre style={{ color:'red', fontSize:12 }}> {this.state.error?.message} </pre> <button onClick={() => this.setState({ hasError:false })}> Retry </button> </div> ); } return this.props.children; } } // Usage in App.jsx / router: // <ErrorBoundary><SupplierRiskProvider><SupplierRiskRadar /></SupplierRiskProvider></ErrorBoundary>

## 7.4  Accessibility Checklist

Run through this checklist before considering the module complete:

|  | Accessibility Requirement | Status | How to Fix |
| --- | --- | --- | --- |
| ☐ | All progress bars have role='progressbar', aria-valuenow, aria-valuemin, aria-valuemax, and aria-label | MISSING | Add attributes to RiskBar component |
| ☐ | Search input has aria-label='Search suppliers by name or category' | MISSING | Add aria-label to input |
| ☐ | Sortable column headers have aria-sort='ascending' or 'descending' | MISSING | Conditionally add aria-sort to <th> elements |
| ☐ | Status badges have role='status' or are inside a live region | MISSING | Add role='status' to RiskBadge |
| ☐ | Drawer has role='dialog', aria-modal='true', aria-label | MISSING | Add to SupplierDrawer wrapper div |
| ☐ | Dismiss buttons on alerts have aria-label='Dismiss [supplier] alert' | MISSING | Add dynamic aria-label |
| ☐ | Colour is not the only indicator of risk level (text label alongside colour) | PARTIAL | RiskBadge shows text — ensure it's always visible |

# 8.  Team Coordination — Who Does What

This section assigns every task to a specific role. If your team has different members, map these roles to your actual people.

| Role | Tasks | Files | Days |
| --- | --- | --- | --- |
| Backend Dev A (Python) | Fix risk_score_engine.py. Add 3 routes to app.py. Verify .pkl models. Test all curl commands. | app.py risk_score_engine.py | Day 1–3 |
| Backend Dev B (Node.js) | Create supplierRoutes.js. Add SSE to alertRoutes.js. Register routes in server.js. CORS config. | server.js alertRoutes.js supplierRoutes.js | Day 1–3 |
| Frontend Dev A | Create SupplierRiskContext.jsx. Create useSupplierData.js. Create useLiveAlerts.js. Create .env file. | Context + hooks .env | Day 3 |
| Frontend Dev B | Rebuild SupplierTable.jsx. Create RiskBar.jsx. Fix search/sort/filter. KPIBanner component. | SupplierTable RiskBar KPIBanner | Day 4–5 |
| Frontend Dev A | Build SupplierDrawer.jsx with Recharts charts. Build LiveAlertsPanel.jsx with SSE. | SupplierDrawer LiveAlertsPanel | Day 5–6 |
| All | Run integration tests T-01 to T-10 together. Each member confirms their machine shows same data. | All files | Day 7–8 |
| All | Mobile responsiveness. Accessibility checklist. Performance profiling. Error boundary. | CSS + misc | Day 9–10 |

# 9.  Common Errors & How to Fix Them

These are the most likely issues you will hit during implementation. Check this section before raising blockers.

| Error / Symptom | Root Cause | Fix |
| --- | --- | --- |
| Browser console: 'CORS policy blocked request' | Flask or Node.js missing CORS header for the Vite origin | Add CORS(app, origins=['http://localhost:5173']) to Flask. Add cors({origin:'http://localhost:5173'}) to Node. See Section 6.2. |
| Supplier table shows 'No suppliers match' on load | axios request is firing but API returns empty array — MongoDB has no transaction documents to aggregate | Insert seed transaction data into MongoDB. Run: node Backend/server/scripts/seedData.js if that file exists, or manually insert test documents. |
| 'ModuleNotFoundError: No module named risk_score_engine' | Flask app.py cannot find the supplier_intelligence module — sys.path not set correctly | Add sys.path.insert(0, '../supplier_intelligence') at the top of app.py BEFORE the import statement. |
| KPI cards show 'NaN' or 'undefined' | kpis is still null when component renders (async timing). No null-check in component | Use optional chaining: kpis?.activeRiskEvents ?? '--'. Also ensure useEffect has correct dependencies. |
| View Profile drawer opens but chart is empty | Flask /api/supplier/history/<name> returns [] because no snapshots collection exists yet | Expected for a fresh database. Add seed history data or implement a nightly snapshot cron job. Drawer should handle empty gracefully with a 'No history yet' message. |
| SSE connection drops every ~30 seconds | Nginx or a proxy is closing idle connections. The heartbeat in alertRoutes.js should prevent this but may need tuning | Reduce heartbeat interval to 15 seconds: setInterval(() => res.write(':hb\n\n'), 15000) |
| Team member B's browser shows old hardcoded data | They have not replaced SupplierRiskRadar.jsx OR their browser has the old .jsx cached | Hard-refresh with Ctrl+Shift+R. Ensure they ran: git pull && npm install. Confirm new useEffect is present in their local file. |
| TypeError: Cannot read properties of undefined (reading 'map') | suppliers is undefined, not [] at the point of rendering — reducer initialState not set correctly | Ensure initialState.suppliers = [] (empty array, not null/undefined) in SupplierRiskContext.jsx. |

# 10.  Definition of Done — Completion Checklist

The Supplier Risk Radar is not considered complete until every item in this checklist is ticked by at least two team members. Do not merge to main until all boxes are checked.

🐍 Backend — Python Flask

| ☐ | risk_score_engine.py has get_all_supplier_scores() and get_supplier_history() functions |
| --- | --- |
| ☐ | GET /api/supplier/risk-overview returns valid JSON array with at least delayRiskScore, qualityRiskScore, fulfillmentRate, overallRiskScore, status fields |
| ☐ | GET /api/supplier/kpis returns valid JSON with activeRiskEvents, avgDeliveryDelayDays, qualityFailurePercent, procurementLossRiskINR |
| ☐ | GET /api/supplier/history/<name> returns array (empty or populated — not a 500 error) |
| ☐ | GET /api/health returns {status:'ok'} |
| ☐ | All routes tested with curl and return 200 status |
| ☐ | CORS allows requests from http://localhost:5173 |

🟢 Backend — Node.js

| ☐ | GET /api/alerts/stream works as SSE — verified with curl -N |
| --- | --- |
| ☐ | New Supplier Mongoose model created and registered |
| ☐ | supplierRoutes.js created and registered in server.js |
| ☐ | CORS configured for http://localhost:5173 |
| ☐ | broadcastAlert() is called after every new alert is created |

⚛️ Frontend — React

| ☐ | SupplierRiskContext.jsx exists with useReducer and all required state fields |
| --- | --- |
| ☐ | useSupplierData.js calls /api/supplier/risk-overview and /api/supplier/kpis on mount and every 30 seconds |
| ☐ | useLiveAlerts.js opens EventSource and dispatches ADD_ALERT on incoming messages |
| ☐ | Frontend/.env has VITE_FLASK_URL and VITE_NODE_URL (all team members have created this locally) |
| ☐ | SupplierRiskRadar.jsx has ZERO hardcoded supplier arrays, ZERO hardcoded KPI values |
| ☐ | All 4 KPI cards display values sourced from /api/supplier/kpis — confirmed by checking Network tab |
| ☐ | Search input filters the supplier table in real time |
| ☐ | Column header clicks sort the table with a visual ASC/DESC indicator |
| ☐ | Category filter dropdown is populated from actual data (not hardcoded options) |
| ☐ | All progress bars use the RiskBar component with dynamic values and ARIA attributes |
| ☐ | 'View Profile' opens the SupplierDrawer with the correct supplier name and data |
| ☐ | SupplierDrawer shows a Recharts chart (even if empty for new databases) |
| ☐ | Live Alerts Panel shows alerts from SSE — not hardcoded HTML |
| ☐ | Export CSV button downloads a .csv file with current filtered data |
| ☐ | Skeleton loading state appears on initial page load before data arrives |
| ☐ | Error banner appears and 'Retry' works if Flask API is temporarily down |

👥 Team & Cross-Device

| ☐ | Team member A and Team member B open the page simultaneously — both see the same supplier data |
| --- | --- |
| ☐ | One team member inserts a new transaction in MongoDB — the other's page updates within 30 seconds |
| ☐ | Page layout is usable on a 768px-wide screen (tablet viewport) |
| ☐ | No JavaScript errors appear in the browser console on initial page load |
| ☐ | All integration tests T-01 through T-10 pass |

Once every checkbox above is ticked, the Supplier Risk Radar is complete. It will be a genuine, production-grade ML-powered procurement intelligence tool. SANGRAHAK · March 2026 · Engineering Team